# LLMLearning Plan

# Project Plan: LLMLearning

## Title

LLMLearning – Hands-on Notebooks for Modern NLP

## Summary

LLMLearning is a set of practical Jupyter notebooks that teach foundational and applied NLP with large language models. This plan defines scope, milestones, and deliverables to publish a high-quality, exportable learning resource.

## Goals

- Deliver clear, runnable notebooks for core NLP topics

- Provide evaluation-driven exercises and solutions

- Make materials exportable as HTML, DOCX, and (best-effort) PDF

- Establish contribution and review workflows

## Non‑Goals

- Hosting a production API or web app

- Training massive models from scratch

## Success Metrics

- ≥ 5 notebooks pass CI execution without errors

- ≥ 80% of exercises include solutions

- Exportable formats generated on CI for each release tag

## Audience

- Practitioners with Python basics and interest in NLP/LLMs

## Scope & Deliverables

- Notebook series:

  - Introduction to Language Models

  - Text Classification (Classical + Transformer)

  - Prompting & In‑Context Learning

  - Retrieval‑Augmented Generation (RAG)

  - Evaluation & Guardrails

- Repository docs:

  - README with quickstart

  - CONTRIBUTING guide

  - Changelog

- Export artifacts per release: HTML, DOCX, PDF (best‑effort)

## Milestones & Timeline

- M1 – Repo hygiene and baseline notebooks (Week 1)

- M2 – Add exercises + solutions and tests (Week 2)

- M3 – Export pipeline and release v0.1 (Week 3)

## Risks & Mitigations

- Dependency churn: Pin versions; cache builds.

- PDF rendering inconsistencies: Prefer HTML/DOCX; mark PDF as best‑effort.

- Notebook execution time: Use small datasets and caching.

## Architecture Overview

- Jupyter notebooks executed via nbconvert

- Export via Pandoc (md → html/docx, html → pdf when wkhtmltopdf/WeasyPrint available)

- Makefile/Script to orchestrate exports

## Workflows

- Development: Branch per feature, PR with CI run of notebooks

- CI: Execute notebooks (smoke), build exports, attach artifacts on tags

## Installation & Tooling

- Python 3.10+

- pandoc >= 3.1

- wkhtmltopdf (optional for PDF) or weasyprint (optional)

## Export Instructions

Use the provided script to generate artifacts:

bash scripts/export_docs.sh

Artifacts will be written to dist/.

## Open Questions

- Which PDF engine is more stable in CI? (wkhtmltopdf vs WeasyPrint)

- Should we include a minimal dataset snapshot?